Beacon Community Module

Implementation Guide

Version 1.0  |  April 2026

This document provides step-by-step instructions for building the Beacon Community module from foundation to production. It covers 9 spec waves, 60+ tasks, 7 execution phases, the CONFolder considerations framework, and parallel development strategy.

Audience: Development team (agents and humans)

Prerequisites: beacon-dev admin dashboard, Next.js App Router, PostgreSQL

# 1. Architecture Overview

The community module sits within beacon-dev under Product Manager > Community with two sub-sections:

Project Manager

Feature Overview: kanban of all features by status

CONFolders: browse/edit all module considerations, review queue

Notification Manager: message tracking across 3 mailboxes

DEV

Module Hierarchy: tree view of all modules, each with CONFolder link

Standalone UI: component preview sandbox

Dev Monitor: task tracker, gate checks

The public-facing user app is previewed within beacon-dev via the Live Test Account page, which renders the dual-sidebar layout (left: status bar, right: page-specific menu) with a center content area.

# 2. Execution Phases

Build order is determined by dependency chains. Each phase lists which spec waves to build and what they depend on.

| Phase | Waves | What Ships | Depends On |
| --- | --- | --- | --- |
| Phase 2 | A + B + C | Auth, ID verification, legal consent | Nothing (foundation) |
| Phase 3 | D + F | Messaging backend, contacts, household | Phase 2 (user model) |
| Phase 4 | G + H | Groups, equipment, skills, vehicles | Phase 3 (contacts) |
| Phase 5 | E | Mesh networking | Phase 3 (messaging) |
| Phase 6 | I | History, helping, audit logs | Phases 3-5 |
| Phase 7 | N/A | CONFolder UI in beacon-dev | Any time |

Phases 3 and 4 each contain waves that can run in parallel using separate Claude Code windows.

# 3. Phase 2: Identity, Trust & Legal Foundation

No community interaction is safe to ship without verified identity and legal consent. Run Waves A, B, and C sequentially.

## Wave A: Account Creation & Core Identity

| Task | Build | Decisions Required |
| --- | --- | --- |
| A-01 | Multi-step onboarding: email/phone, name, photo, terms. Users table, E.164 phone. | Auth provider. Password vs magic link. |
| A-02 | Edit profile. Deactivate with 30-day window. Soft-delete cascade. | Cascade: anonymize messages, remove groups, delete contacts. |
| A-03 | JWT/session tokens. Refresh flow. Device fingerprinting. | Token expiry. Max concurrent sessions. |

Implementation steps:

Create users table: id, email, phone, name, photo_url, status, created_at, updated_at, deactivated_at

Build onboarding flow: 4 screens (credentials, profile, photo, terms acceptance)

Implement NextAuth with email/phone provider, JWT strategy, refresh token rotation

Build account management page in settings (edit, deactivate, export data)

Write tests: account creation, login, session refresh, deactivation cascade

## Wave B: ID Verification

| Task | Build | Decisions Required |
| --- | --- | --- |
| B-01 | Camera access, photo capture, liveness detection (blink/turn). Encrypted storage. | On-device (MediaPipe) vs cloud (Rekognition). |
| B-02 | Government ID upload/camera. OCR of name/address/DOB. | Vendor: Onfido, Jumio, Veriff, or Textract. |
| B-03 | Selfie-to-ID face match. Confidence threshold >95%. | Cloud API vs on-device TFLite. |
| B-04 | USPS Address Validation + Google Geocoding for lat/lon. | Free USPS API + paid geocoding. |
| B-05 | Sex offender registry check. Optional criminal background. | Vendor: Checkr, GoodHire, or NSOPW API. |
| B-06 | Combine results into verified/partial badge. Display rules. | Verification threshold definition. |
| B-07 | Auto-delete raw images post-verification. Re-verification triggers. | CCPA/GDPR retention policy. |

Implementation steps:

Create verification_requests table: id, user_id, status, selfie_hash, id_doc_hash, face_match_score, address_validated, background_status

Build selfie capture with camera API + liveness challenge (blink/turn)

Integrate ID scan vendor (AWS Textract for MVP)

Build face match pipeline: extract embeddings, compare, store score

Connect USPS Address Validation API, geocode result

Integrate background check vendor API with async webhook

Build badge logic: all checks pass = verified, partial = pending

Data lifecycle: encrypt at rest, purge raw images after 7 days, retain hashes only

## Wave C: Legal & Consent

| Task | Build | Decisions Required |
| --- | --- | --- |
| C-01 | legal_releases table: versioned documents with content hashing. | Re-consent policy for version changes. |
| C-02 | Per-feature consent tracking. user_consents table. | Which features require consent. |
| C-03 | TOS document. Acceptance at signup. Version tracking. | Legal review before launch. |
| C-04 | Privacy policy. Settings link. Version tracking. | Cover data, EMS sharing, mesh, sensors. |
| C-05 | Deletion: 30-day grace, cascade anonymize, export-my-data JSON. | What data retained for safety. |
| C-06 | Per-sensor consent toggles with legal release links. Audit log. | Granular vs grouped. EMS override. |
| C-07 | Emergency override documentation. Authority + audit trail. | Legal counsel required. |

Implementation steps:

Create legal_releases and user_consents tables with versioning and content hashing

Build consent manager UI: toggles per feature, linked to legal releases

Draft TOS and privacy policy (placeholder content, structure for legal review)

Build data deletion pipeline: request > 30-day hold > cascade anonymize > purge

Build export-my-data endpoint: aggregate all user data into JSON download

Implement sensor consent toggles with audit logging

Document emergency override policy with authority chain

# 4. Phase 3: Communication & Contacts (Parallel)

Run Wave D and Wave F in parallel using separate Claude Code windows. They share the user model but do not depend on each other.

## Wave D: Messaging Backend (Window 1)

Database tables:

messages: id, thread_id, author_id, text, encrypted_blob, timestamp, reply_to_id, edited_at, deleted_at

threads: id, type (group/dm/request), name, created_at, last_message_at

thread_members: thread_id, user_id, role, joined_at, muted_until, last_read_at

reactions: message_id, user_id, emoji, created_at

Build order:

D-01 + D-02: Message and thread data models

D-03: Request mailbox (non-contact DMs, spam scoring, accept/reject/block)

D-04: E2E encryption (Signal Protocol, per-thread keys, key rotation)

D-06 + D-07: Reactions and reply threading

D-05: Message templates (status messages, 2-byte mesh compression codes)

D-08: Read receipts (per-user last_read_at, optional per-message)

D-09: Message search (full-text server, local index for encrypted)

D-10: Notification routing (FCM + APNS, per-category mute, DND)

## Wave F: Contacts & Household (Window 2)

Database tables:

emergency_contacts: user_id, name, phone, email, relationship, beacon_user_id, priority

trusted_neighbors: user_id, neighbor_user_id, trust_level, created_at

households: id, owner_id, name

household_members: household_id, name, age_range, disabilities, medical_needs, pets

location_shares: user_id, target_user_id, granularity, expires_at

Build order:

F-01: Emergency contact manager (priority-ordered, SMS fallback)

F-02: Trusted neighbors (proximity discovery, trust levels)

F-03: Contact import (hash-based phone matching)

F-04: Household manager (members, disabilities, medical needs, pets)

F-05: Evacuation profile (auto-generated from household)

F-06: Location sharing (4 granularity levels, per-contact override)

# 5. Phase 4: Groups & Equipment (Parallel)

Run Wave G and Wave H in parallel. Both depend on contacts from Phase 3.

## Wave G: Groups (Window 1)

G-01: Group types (neighborhood, parent-community, burn-together, convoy, custom)

G-02: Creation and settings (name, type, boundary, join policy, max members)

G-03: Role hierarchy (Founder > Admin > Moderator > Member > Follower)

G-04: Group suggester (location, contacts, school/workplace)

G-05: Invite codes (6-char, QR, deep link, expiry)

G-06: Channels per group (#general, #emergency, custom)

G-07: Aggregation dashboard (safe/sheltering/need-help counts)

## Wave H: Equipment, Skills & Vehicles (Window 2)

H-01: Equipment registry (generator, chainsaw, boat, etc. + availability toggle)

H-02: Skills registry (professional + practical, verification levels)

H-03: Vehicle manager (make/model/year auto-fill, specs, multi-vehicle)

H-04: Resource matching (match help requests to nearby resources, ranked)

# 6. Phase 5: Mesh Networking

Sequential build. Depends on messaging backend from Phase 3.

E-01: Protocol design (BLE + WiFi Direct, relay topology, priority tiers)

E-02: Offline message queue (local SQLite, store-and-forward, dedup by hash)

E-03: Relay logic (hop limit 5, seen-message cache, battery-aware at <20%)

E-04: Compression (2-byte template codes, binary protocol, 80%+ target)

E-05: Security (encrypted relay, verified-user-only, packet signing)

E-06: Online/offline transition (detect loss, mesh mode, sync on reconnect)

# 7. Phase 6: History & Helping

Depends on all features from Phases 3-5.

I-01: Event history (per-user hazard event record)

I-02: Helping history (offered/received, reputation scoring)

I-03: Usage and battery log (app usage, battery impact, data consumption)

I-04: Location audit (every share event: who, when, granularity)

I-05: Action log (system actions: auto-status, emergency shares, mesh relay)

# 8. CONFolder System

Every module at every depth gets a CONFolder (Considerations Folder). CONFolders are structured JSON with 9 dimensions, stored for model training and browsable in beacon-dev.

## Dimensions

| Code | Dimension | Contents |
| --- | --- | --- |
| M | Module Identity | Beacon versions, module type, hierarchy path, parent/children, owner history |
| IO | Inputs/Outputs | Direct inputs (source, format, frequency), outputs (consumers), transformations |
| DW | Data Webs | Full upstream pipeline (every step before), full downstream pipeline |
| P | Performance | Bottlenecks, defensibility, failure modes, backup plans, testing, benchmarks |
| CH | Change History | Change log with dates, authors, descriptions, current version |
| L | Legal | Regulatory frameworks (HIPAA, COPPA, CCPA, FEMA), consent, liability |
| F | Financial | Compute/storage/API costs, accounting allocation, revenue impact |
| S | Security | Cybersecurity, data privacy, encryption, access control, audit |
| X | Extensions | Notes, open questions, related research |

## Bookmark System

complete (green): all fields populated and reviewed

in-progress (yellow): partially filled, has return_note

blocked (red): waiting on vendor/legal/external dependency

placeholder (gray): skeleton created, not yet populated

NR (Not Relevant) is valid for any field. It means evaluated and determined not relevant, not skipped.

## Builder Workflow

Enumerate: walk module hierarchy, create skeleton CONFolder for every node

Populate: fill from architecture docs, code analysis, planning notes

Bookmark: mark incomplete fields with return_notes and priority 1-5

Review: surface review queue, resolve bookmarks by priority

Validate: cross-check upstream/downstream data webs for consistency

Export: write all to central dictionary (confolders_training.jsonl)

## Current State

32 CONFolders created across community sub-modules: 15 in-progress, 4 blocked (vendor decisions), 13 placeholder (post-MVP). All stored in /beacon/docs/confolders/ with index.json registry.

# 9. Parallel Development Strategy

Use separate Claude Code windows for independent waves. Each window should:

Read CONFOLDER_STANDARD.md and COMMUNITY_IMPLEMENTATION_PLAN.md

Read existing CONFolder for the module being built

Build the feature following the task spec

Update the CONFolder to reflect actual implementation decisions

Update bookmark status or add return_notes for remaining work

Parallel pairs:

Phase 3: Window 1 = Wave D (messaging), Window 2 = Wave F (contacts/household)

Phase 4: Window 1 = Wave G (groups), Window 2 = Wave H (equipment/skills/vehicles)

Sync points:

After Phase 3: verify messaging can look up contacts, contacts can initiate DMs

After Phase 4: verify groups reference contacts, resource matching queries equipment/skills

Before Phase 5: messaging backend must be complete (mesh depends on message format)

# 10. File Structure

Follow project convention: short files, separate folders, descriptive names.

Module pattern:

Each module gets its own folder under the appropriate domain

Functions in functions/ subfolder, one function per file

Types in types.ts at module root, constants in constants.ts

CONFolder alongside as [module].confolder.json

Key directories:

/beacon/docs/confolders/ - CONFolder JSON files with index.json

/beacon/docs/ - CONFOLDER_STANDARD.md, COMMUNITY_IMPLEMENTATION_PLAN.md

/beacon/apps/beacon-dev/src/app/admin/dashboard/product/community/ - beacon-dev pages

/beacon/apps/beacon-dev/src/components/map/ - community UI components

# 11. Gate Checks

Before moving to the next phase, verify:

Phase 2 exit:

Users can create accounts and log in

ID verification pipeline works end-to-end (selfie > ID > face match > badge)

Consent manager tracks per-feature consent with audit log

Data deletion cascade runs correctly (anonymize, purge, export)

Phase 3 exit:

Users can send/receive encrypted messages in DMs and group threads

Request mailbox isolates non-contact DMs

Emergency contacts configured with SMS fallback

Household profile generates evacuation requirements

Phase 4 exit:

Groups create, manage members, enforce role permissions

Equipment/skills/vehicles registered with availability status

Resource matching returns ranked results for help requests

Phase 5 exit:

Mesh relay works between 2+ devices via BLE or WiFi Direct

Messages queue offline and sync on reconnect

Relay respects battery thresholds and hop limits

Phase 6 exit:

Event, helping, usage, location, and action history populate correctly

All CONFolders updated to reflect actual implementation