World Base Map — Global Processing Pipeline

Data sources processed worldwide in a single pass, rather than region by region

Development Plan: Building Block Sequence

# Philosophy

Each block is a tiny, standalone piece of code you can write, run, and verify before moving on. Nothing is abstract. Every block produces a visible output you can check with your own eyes — a file on disk, a tile in a viewer, a row in a database. If AI-assisted coding messes something up, the blast radius is one small block, not the whole system.

Blocks are numbered in build order. Each block lists exactly what it needs from previous blocks. If you skip ahead, the dependency line tells you what’s missing.

Rule: never start a block until the previous block’s test passes. This is how you keep the code followable.

# Phase 0: Your Local Workbench

No cloud, no S3, no database. Just Python scripts you run on your laptop against a handful of test files. The goal is to prove you can transform raw data before building any infrastructure around it.

Block 0.1: Download one Copernicus tile

A single Python script that downloads one 1° tile from the Copernicus open data bucket to a local folder. That’s it. No processing, no database, no config files.

•  Script: download_one_tile.py

•  Hardcode the tile ID (e.g., N45W090) and the S3 URL

•  Download to ./raw/copernicus_dem/N45W090.tif

•  Print file size and done

Needs:  Nothing. This is the starting point.

Test:  File exists on disk. Opens in QGIS. Shows terrain.

Block 0.2: Standardize one tile

Read the tile you just downloaded, reproject it, set nodata, convert to Float32, compress as COG. Write the result next to the original.

•  Script: standardize_one_tile.py

•  Input: ./raw/copernicus_dem/N45W090.tif

•  Reproject to EPSG:4326 (gdal.Warp)

•  Set nodata to -9999

•  Convert to Float32

•  Compress as COG with LZW (gdal.Translate with COG driver)

•  Output: ./processed/copernicus_dem/N45W090.tif

Needs:  Block 0.1 (one raw tile on disk)

Test:  gdalinfo confirms EPSG:4326, Float32, COG. Nodata is -9999. Opens in QGIS, looks identical to original.

Block 0.3: Compute slope for one tile

Read your standardized tile, compute slope, write the result.

•  Script: slope_one_tile.py

•  gdaldem slope on the standardized tile

•  Output: ./processed/copernicus_dem/N45W090_slope.tif

Needs:  Block 0.2 (one standardized tile)

Test:  Open in QGIS. Flat areas are dark (low slope). Mountains are bright (steep). Values 0–90.

Block 0.4: Compute aspect and hillshade for one tile

Same pattern as slope. Two more single-tile scripts.

•  aspect_one_tile.py → N45W090_aspect.tif

•  hillshade_one_tile.py → N45W090_hillshade.tif

Needs:  Block 0.2

Test:  Aspect: 0–360 values. Hillshade: 0–255, looks like shaded terrain in QGIS.

Block 0.5: Build a VRT from a few tiles

Download 3–4 adjacent tiles, standardize them all, then build a VRT. This proves the seamless-read concept that the whole system depends on.

•  Download tiles: N45W090, N45W089, N44W090, N44W089

•  Standardize each (reuse Block 0.2 script in a loop)

•  gdalbuildvrt global.vrt *.tif

•  Compute slope reading from the VRT instead of individual tiles

Needs:  Blocks 0.1 + 0.2 + 0.3

Test:  Slope at tile boundaries has no edge artifacts. Compare slope at the edge of N45W090 against the same pixel when computed from VRT — values should differ (VRT is correct, single-tile has edge artifact).

Block 0.6: Generate map tiles from one tile

Take your standardized hillshade and turn it into a slippy map tile pyramid. This is the first time you’ll see your data in a web map.

•  gdal2tiles.py on the hillshade → ./tiles/2d/{z}/{x}/{y}.png

•  Serve tiles locally: python -m http.server

•  View in a simple HTML file with MapLibre GL JS

Needs:  Block 0.4 (hillshade raster)

Test:  Open localhost in browser. See hillshade tiles on a map. Pan and zoom works.

# Phase 1: Infrastructure Skeleton

Now you have working scripts for every core transformation. This phase wraps them in the infrastructure they need to run at scale: S3 paths, a database, config, logging. Still no orchestrator — you’re running things manually.

Block 1.1: S3 bucket and folder structure

Create the S3 bucket and the folder skeleton from the storage overview doc. No data in it yet — just the empty structure.

•  Create s3://beacon-atlas/world_base_map/

•  Create folders: raw/, staging/, archive/, quarantine/, update_logs/

•  Write a script that creates the structure and verifies it exists

Needs:  AWS account with S3 access

Test:  aws s3 ls shows all folders.

Block 1.2: Config file

One YAML or JSON config file that holds all the paths, version numbers, and settings. Every script reads from this instead of hardcoding.

•  config.yaml with: s3_bucket, current_version, tile_list_path, etc.

•  A tiny config.py that reads it and exposes paths

Needs:  Block 1.1 (know the paths)

Test:  Import config and print paths. They match the storage overview.

Block 1.3: Processing log writer

A small function that writes a JSON log file with timestamps, input versions, output paths, success/failure, and telemetry. Used by every processor and fetcher.

•  log_writer.py with write_log(processor_name, version, status, telemetry)

•  Writes to update_logs/{source}/v{NNN}/{processor}.json

Needs:  Block 1.2 (config for paths)

Test:  Call write_log with dummy data. Read the JSON back. All fields present.

Block 1.4: PostGIS database with empty tables

Create the database and all tables from the overview doc. Empty tables, correct schemas, foreign keys.

•  SQL migration script: create_tables.sql

•  All live tables, reference tables, and staging tables

•  Correct field types, constraints, and foreign keys per the overview doc

Needs:  PostgreSQL + PostGIS instance

Test:  \dt lists all tables. \d+ roads shows correct columns.

Block 1.5: Fetcher: Copernicus (full version)

Upgrade Block 0.1 into the real fetcher. Downloads all ~26,000 tiles, verifies checksums, writes manifest, writes fetch log.

•  copernicus.py in atlas/world_base_map/fetchers/copernicus/

•  Parallel downloads, resume on failure, checksum verification

•  Writes manifest.json and fetch log using Block 1.3

•  Writes to s3://beacon-atlas/world_base_map/raw/copernicus_dem/v001/

Needs:  Blocks 1.1 + 1.2 + 1.3

Test:  All ~26,000 tiles on S3. Manifest lists them all. Checksums pass. Fetch log has telemetry.

This takes 8–12 hours. Run overnight. It’s a one-time cost you amortize for years.

Block 1.6: Standardize processor (full version)

Upgrade Block 0.2 into the real processor. Reads from S3 raw, processes all tiles in parallel, builds the global VRT, generates 2D + 3D tiles, writes to staging.

•  copernicus_dem_standardize.py in processors/copernicus_dem_standardize/

•  Parallel tile processing across workers

•  Per-tile logging (success/fail, time, size)

•  Writes to staging/{processor}/v001/

Needs:  Blocks 1.2 + 1.3 + 1.5 (raw data on S3)

Test:  All tiles standardized. VRT opens. gdalinfo on random tiles confirms COG, Float32, EPSG:4326.

# Phase 2: Validation Gate + Orchestration

Now you have data flowing from source to staging. This phase adds the safety net: validators that check the output before it goes live, and the orchestrator that enforces the rules.

Block 2.1: Validator for copernicus_dem_standardize

The validate.py for the standardize processor. Runs all the checks from the doc against the staging output.

•  validate.py in processors/copernicus_dem_standardize/

•  Checks: tile count, nodata, elevation range, CRS, COG validity, VRT, spot-checks

•  Returns pass/fail with detailed results

•  Writes validation log

Needs:  Block 1.6 (staging output to validate)

Test:  Run against known-good staging output → pass. Corrupt one tile → fail with clear error.

Block 2.2: Promotion and archival scripts

Two scripts: one moves staging to live, one moves old live to archive. These are the operations only the orchestrator should call.

•  promote.py: copy staging/ → live path, set S3 lifecycle tags

•  archive.py: move old live → archive/, set storage class to Glacier Deep Archive

Needs:  Blocks 1.1 + 1.2

Test:  Run promote on staging. Live path has data. Run archive. Old version in archive/ with correct storage class.

Block 2.3: Orchestrator (minimal version)

A script that runs: processor → validator → promote/quarantine. No scheduling yet. You run it manually for one processor at a time.

•  orchestrate.py --processor copernicus_dem_standardize --version v001

•  Calls processor, waits for exit

•  Calls validate.py

•  If pass: calls promote.py + archive.py

•  If fail: moves staging to quarantine/, sends alert (print to console for now)

Needs:  Blocks 1.6 + 2.1 + 2.2

Test:  Run orchestrate for standardize. Passes. Data is live. Run again with a broken processor → quarantined.

Block 2.4: Derivative processors + validators

Now build slope, aspect, hillshade, HAND as real processors (upgrade Phase 0 scripts). Each gets a validate.py. Run each through the orchestrator.

•  copernicus_dem_slope.py + validate.py

•  copernicus_dem_aspect.py + validate.py

•  copernicus_dem_hillshade.py + validate.py

•  hydrosheds_hand.py + validate.py

Needs:  Blocks 1.6 + 2.3 (live DEM + working orchestrator)

Test:  Each processor passes validation. Each output spot-checks correctly in QGIS.

# Phase 3: Remaining Layers

Copernicus is the hardest layer because everything depends on it. The remaining layers are simpler and follow the pattern you’ve already built.

Block 3.1: Sentinel-2 fetcher + processor

Same pattern: fetcher downloads mosaic, processor generates JPEG tiles, validator checks pyramid, orchestrator promotes.

•  Fetcher: sentinel2.py

•  Processor: sentinel2_satellite.py

•  Validator: validate.py

Needs:  Blocks 1.1–1.3 + 2.3 (infrastructure + orchestrator)

Test:  Satellite tiles visible in MapLibre. Full pyramid. No black tiles.

Block 3.2: OSM fetcher + processor

Fetcher downloads PBFs. Processor imports into PostGIS, builds road topology.

•  Fetcher: osm.py

•  Processor: osm_road_topology.py

•  Validator: validate.py (connected graph, node integrity)

Needs:  Blocks 1.1–1.4 + 2.3 (infrastructure + database + orchestrator)

Test:  Route between two cities in pgRouting. It works.

Block 3.3: Volcanic processors

Pyroclastic + lahar. Both read from the live DEM and write hazard zones to the database.

•  volcanic_pyroclastic.py + validate.py

•  volcanic_lahar.py + validate.py

Needs:  Blocks 1.4 + 1.6 (database + live DEM)

Test:  Hazard zones visible in QGIS from PostGIS. Every vent has three scenarios. Lahar corridors follow valleys.

Block 3.4: Coastal tsunami processor

Flood-fill inundation at four wave heights.

•  coastal_tsunami.py + validate.py

Needs:  Blocks 1.4 + 1.6 (database + live DEM)

Test:  Inundation zones for Bangladesh at 5m make sense geographically. Higher waves = bigger zones.

Block 3.5: Landslide processor

Debris runout modeling. Reads DEM + HAND + susceptibility zones.

•  copernicus_dem_landslide.py + validate.py

Needs:  Blocks 1.4 + 2.4 (database + live DEM + HAND)

Test:  Runout paths trace downhill. Secondary hazard flags reference real features.

# Phase 4: Serving to the Frontend

All the data is processed and validated. Now make it visible to users.

Block 4.1: Raster tile serving

Serve the pre-rendered tile pyramids (hillshade, satellite, terrain) through S3 + CloudFront.

•  CloudFront distribution pointing to the tiles/ paths in S3

•  Correct Content-Type headers (image/png, image/jpeg, application/vnd.quantized-mesh)

•  CORS configured for your domain

Needs:  Blocks 1.6 + 3.1 (live tiles on S3)

Test:  MapLibre loads hillshade tiles from CloudFront URL. CesiumJS loads terrain. No CORS errors.

Block 4.2: Vector tile serving (pg_tileserv)

Serve the PostGIS tables as dynamic MVT tiles.

•  Install and configure pg_tileserv

•  Point it at the live PostGIS tables (roads, hazard zones, inundation zones)

•  Configure layer endpoints matching BTS-VECTOR-HAZARD and BTS-VECTOR-ROAD standards

Needs:  Blocks 3.2–3.5 (populated database tables)

Test:  Open pg_tileserv preview UI. See roads. See hazard zones. Clicking shows properties.

Block 4.3: MapLibre 2D map page

A single HTML page that composites all the layers.

•  Satellite base layer (BTS-IMAGERY from CloudFront)

•  Hillshade overlay (BTS-RASTER from CloudFront, multiply blend)

•  Road overlay (BTS-VECTOR-ROAD from pg_tileserv)

•  Hazard zone overlays (BTS-VECTOR-HAZARD from pg_tileserv)

•  Layer toggle controls

Needs:  Blocks 4.1 + 4.2

Test:  Open in browser. Toggle layers on/off. Zoom from global to street level. All layers render correctly.

Block 4.4: CesiumJS 3D view

A second HTML page showing the 3D globe.

•  Terrain provider (BTS-TERRAIN from CloudFront)

•  Satellite imagery draped on terrain

•  Hazard zones clamped to terrain

•  Road polylines clamped to terrain

Needs:  Blocks 4.1 + 4.2

Test:  Tilt the globe. Terrain has depth. Hazard zones follow ground surface. No floating geometry.

# Phase 5: Automation

Everything works when you run it manually. Now automate it.

Block 5.1: Scheduled fetcher checks

Cron jobs (or equivalent) that run each fetcher on schedule.

•  Copernicus: monthly check

•  Sentinel-2: quarterly check

•  OSM: monthly download

•  Each writes a “no update” or “new version” log

Needs:  Blocks 1.5 + 3.1 + 3.2 (working fetchers)

Test:  Wait for a scheduled run. Check logs. “No update” logged correctly.

Block 5.2: Full orchestrator with phase execution

Upgrade the orchestrator to run all four phases in sequence, respecting dependencies.

•  Phase 1: standardize (if new Copernicus data)

•  Phase 2: slope + aspect + hillshade + HAND (parallel)

•  Phase 3: sentinel2 + osm (parallel, independent)

•  Phase 4: pyroclastic + lahar + tsunami + landslide (parallel)

•  If any phase fails, downstream phases don’t run

Needs:  Blocks 2.3 + 2.4 + all Phase 3 processors

Test:  Trigger a full pipeline run. All phases complete. All validators pass. All data is live.

Block 5.3: Alerting

Send alerts on failure so you don’t have to watch logs.

•  Email/Slack notification on validation failure

•  Email/Slack on quarantine

•  Weekly summary of all pipeline runs

Needs:  Block 5.2

Test:  Deliberately fail a validator. Alert arrives.

# Summary: 22 Building Blocks

Phase 0: Local Workbench (6 blocks, ~1–2 weeks)

All local. No cloud. Prove every transformation works on a handful of tiles.

•  0.1 Download one tile

•  0.2 Standardize one tile

•  0.3 Slope one tile

•  0.4 Aspect + hillshade one tile

•  0.5 Multi-tile VRT (proves seamless reads)

•  0.6 Generate map tiles + view in browser

Phase 1: Infrastructure (6 blocks, ~2–3 weeks)

S3, config, logging, database, full fetcher and standardize processor.

•  1.1 S3 bucket structure

•  1.2 Config file

•  1.3 Log writer

•  1.4 PostGIS empty tables

•  1.5 Copernicus fetcher (full)

•  1.6 Standardize processor (full)

Phase 2: Validation + Orchestration (4 blocks, ~1–2 weeks)

Safety net. Nothing goes live without passing validation.

•  2.1 Standardize validator

•  2.2 Promote + archive scripts

•  2.3 Orchestrator (manual)

•  2.4 Derivative processors + validators

Phase 3: Remaining Layers (5 blocks, ~2–3 weeks)

Each layer follows the pattern. Fetcher → processor → validator → orchestrator.

•  3.1 Sentinel-2

•  3.2 OSM roads

•  3.3 Volcanic (pyroclastic + lahar)

•  3.4 Coastal tsunami

•  3.5 Landslide

Phase 4: Serving + Frontend (4 blocks, ~1–2 weeks)

Make the data visible. CloudFront for raster, pg_tileserv for vector, MapLibre + CesiumJS.

•  4.1 Raster tile serving

•  4.2 Vector tile serving

•  4.3 MapLibre 2D map

•  4.4 CesiumJS 3D view

Phase 5: Automation (3 blocks, ~1 week)

Scheduled fetchers, full orchestrator, failure alerts.

•  5.1 Scheduled fetchers

•  5.2 Full orchestrator

•  5.3 Alerting

Total: ~8–12 weeks for one person working steadily. Many blocks can be parallelized if you have help — for example, someone can build Blocks 3.1–3.5 simultaneously once the orchestrator exists.

The most important thing: don’t jump ahead. Block 0.1 is literally downloading one file. Start there.